MANYU

ADRs and Implementation Plan

Architecture decision records, phased build plan, milestones, risks, and repository tasks

| Document field | Value |
| --- | --- |
| System | Manyu |
| Document type | Specification |
| Version | 0.1 - Implementation-gate working draft |
| Date | 9 July 2026 |
| Status | Ready for engineering kickoff |
| Companion documents | BRD, System Design, Affective Model, Event Schema, Arbitration Policy |

Purpose: Collect the major implementation decisions and convert the documentation set into a practical build sequence.

This document specifies functional engineering contracts. It does not assert consciousness, subjective experience, or human-equivalent emotion.

# Document control

| Version | Date | Status | Change |
| --- | --- | --- | --- |
| 0.1 | 9 Jul 2026 | Draft | Initial document for the Manyu implementation gate. |

# Architecture decision records

| ADR | Decision | Status |
| --- | --- | --- |
| ADR-001 | Use Codex as the agentic harness. | Accepted |
| ADR-002 | Keep Manyu Core as a separate local service. | Accepted |
| ADR-003 | Expose Core through MCP tools. | Accepted |
| ADR-004 | Use SQLite WAL for local MVP state and replay. | Proposed |
| ADR-005 | Make fast appraisal deterministic-first. | Proposed |
| ADR-006 | Use isolated slow appraisal role or sequential fallback. | Accepted |
| ADR-007 | Keep safety policy outside and above affect. | Accepted |
| ADR-008 | Store raw content only by explicit policy. | Proposed |

# Build phases

| Phase | Deliverable | Exit condition |
| --- | --- | --- |
| I0 | Repository skeleton, config, schemas, tests. | Health check and CI pass. |
| I1 | State kernel and SQLite revisioning. | Deterministic transition tests pass. |
| I2 | Event gateway and fast appraisal. | Normalized event updates state. |
| I3 | Interoception and acting-agent loop. | Codex can use partial state safely. |
| I4 | Slow appraisal and critique. | Correction scenarios pass. |
| I5 | Arbitration and policy guard. | Consequential actions require valid decision. |
| I6 | Memory and outcomes. | Longitudinal fixtures show bounded adaptation. |
| I7 | Evaluation harness and safety suite. | Release thresholds measurable. |

# Initial repository tasks

Create pyproject, package layout, test folders, and config directory.

Implement Pydantic models for events, appraisals, state, arbitration, and MCP envelopes.

Implement SQLite repositories with migration tests.

Create deterministic clock and seeded replay harness.

Register local MCP server and health/read-only tools first.

Add scenario fixtures from the catalogue before tuning behavior.

# Definition of done

| Component | Done when |
| --- | --- |
| Schema models | Contract tests and JSON Schema export pass. |
| State kernel | Property tests cover bounds, decay, determinism, and revisions. |
| Fast appraiser | Latency target and scenario properties pass. |
| Slow appraiser | Structured output validation and injection tests pass. |
| Arbiter | All dispositions and consequence classes tested. |
| Data governance | Retention, export, delete, and redaction flows tested. |

# Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Documents drift from code. | Generate schemas from source and audit docs in CI. |
| Fast rules are brittle. | Keep simple, fixture-driven, and measurable. |
| Slow appraisal becomes too expensive. | Use triggers, sampling, and async reappraisal. |
| Emotional language overshadows function. | Ablations and non-language metrics. |
| Privacy rules are bolted on late. | Implement governance flows in I1/I2, not after pilot. |